| Stage | Stage of Development | Stage Activities | Stage Deliverable(s) |
| --- | --- | --- | --- |
| 1 | Concept or Definition | Define the end customer need. Define the characteristics or features of the product, service or process that will be designed. | Description of the deliverable. Customer needs and requirements document. |
| 2 | Design | Design the product service or process. Review the design. Validate or test the product, service or process design. | Design plan(s) for creating the deliverable. |
| 3 | Develop, construct, install | Pilot and verify design. Train people. Install equipment and/or build a facility. | Constructed deliverable |
| 4a | Start-up, initial production | Implement the design. Produce and deliver initial product to the end customer. Provide initial service to the end customer. Initial process runs | Verified, tested, deliverable. |
| 4b | Production, operations and maintenance | Operate process at production levels for the end customer. (Usually not part of the project unless the project deliverable is a service.) | Deliverable performing or producing at expected levels. |
| 5 | Retire | Return resources (people, equipment and /or materials) to the organization. Dismantle equipment. Dispose, recycle, or reuse material. | Deliverable removed from service |

Stages in Project Management

The McGaw-Hill 36-Hour Course: Project Management, Second Edition, Helen S. Cooke and Karen Tate